ISTQB v4.0 Based Test Plan

DEVTRACK AI PROJECT

Software Quality Assurance & Traceability Management System

DOCUMENT INFORMATION

| Project Name | DevTrack AI (Software Quality Assurance & Traceability System) |
| --- | --- |
| Document Title | TEST PLAN (ISTQB v4.0 Based) |
| Version | v1.0 |
| Prepared By | HieuNM, TuTC, HungPD, DatNT, TinNLT |
| Approved By | Academic Supervisors / Course Instructors |
| Status | Final Draft for Review |

Table of Contents

DOCUMENT INFORMATION	1

REVISION HISTORY	3

1. INTRODUCTION	3

2. PROJECT OVERVIEW	3

3. TEST OBJECTIVES	3

4. TEST SCOPE	4

4.1 In Scope	4

4.2 Out of Scope	5

5. TEST ITEMS	6

6. TEST TYPES	6

7. TEST APPROACH / TEST STRATEGY	6

8. ENTRY CRITERIA	7

9. EXIT CRITERIA	7

10. TEST ENVIRONMENT	8

11. TEST TOOLS	8

12. TEST DATA MANAGEMENT	8

13. ROLES AND RESPONSIBILITIES	9

14. TEST SCHEDULE	9

15. DEFECT MANAGEMENT PROCESS	11

16. RISKS AND MITIGATION	11

17. TEST DELIVERABLES	11

18. COMMUNICATION PLAN	11

19. APPROVALS	12

APPENDIX A - TEST CASE LIST (HieuNM Modules)	13

APPENDIX B - DEFECT REPORT TEMPLATE	16

APPENDIX C - DECISION TABLE TESTING SAMPLE	16

APPENDIX D - USE CASE TESTING SAMPLE	16

# REVISION HISTORY

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 15/06/2026 | HieuNM | Initial draft of the SQA Test Plan structure |
| 1.0 | 21/06/2026 | HieuNM | Completed full test plan detailing 15 modules & 45 test cases |

# 1. INTRODUCTION

This Test Plan document outlines the comprehensive quality assurance strategies, testing methods, scopes, deliverables, resources, and defect management workflow for the DevTrack AI project. The primary goal is to establish a clear framework that ensures all functional and non-functional requirements are thoroughly verified before any product release.

DevTrack AI is a specialized software quality assurance platform tailored for IT student project groups, capstone projects, and university courses. The system addresses critical academic project issues, such as lack of development traceability, unverified contribution metrics, and low transparency in academic audits. By enforcing clear links between Requirements, Use Cases, Tasks, Test Cases, Defects, and GitHub Evidence, the platform provides academic mentors with direct visibility into actual student progress.

Testing is vital because the system manages complex workflows like role-based authentication, real-time WebSocket notifications, automatic GitHub webhook integrations, AI-based code review generation, and automated Test Runs. Accurate calculations of contribution scores, SLA pause triggers, and RTM snapshots are critical to ensure academic fairness and evaluation integrity.

# 2. PROJECT OVERVIEW

DevTrack AI operates on a highly integrated traceability workflow. Instead of acting as a standalone, generic task board, it links development milestones to verifiable commits and pull requests. The core operational path is:

Requirement → Use Case → Task → Test Case → Bug/Defect → Evidence → RTM → Report

This architecture allows the system to prove that a requirement has been implemented, validated by automated or manual tests, and supported by actual code commits. The backend is built using Java Spring Boot (Spring Security, JPA, Spring Web), and the database layer is implemented using PostgreSQL/MySQL. The system is also designed to fetch code diffs on-demand and integrate with OpenAI/Gemini APIs to generate structured code analysis and feedback for project leaders.

# 3. TEST OBJECTIVES

The key objectives of testing DevTrack AI are:

Ensure all functional features across the 15 modules behave exactly according to the requirements.

Verify role-based access control (RBAC) ensuring Project Leaders, Members, Mentors, and Admins are restricted to their defined actions.

Validate the end-to-end integration between local database entities and external GitHub repository webhooks.

Verify the correctness of mathematical and logic engines, specifically Task SLA pause logs, RTM snapshot migrations, and AI review caches.

Evaluate the stability and performance of real-time notifications via WebSocket handlers during parallel user interactions.

Detect and resolve defect regressions after code changes or schema migrations are pushed.

# 4. TEST SCOPE

## 4.1 In Scope

The testing team will perform comprehensive functional, integration, system, and regression testing on all 15 key backend modules:

| Module Name | Detailed Test Scope & Core Features |
| --- | --- |
| 1. Auth & Profiles | Login, register request, OTP verification via email, JWT authentication, user profile statistics, coworkers search. |
| 2. Project & Members | CRUD projects, inviting project members via token, accepting/rejecting invitations, changing project leader/roles. |
| 3. Classroom Integration | Classroom creation, retrieving my classrooms, generating classroom invite links, joining classrooms via invite token. |
| 4. Requirement Management | CRUD requirements, tagging, updating status (Draft, Implementing, Implemented), syncing status with associated tasks. |
| 5. Use Case Management | CRUD use cases, actor specifications, precondition, main/alternative flow details, syncing status (Developing, Developed). |
| 6. Sprint Management | Sprint planning (Planned, Active, Completed), date bounds checking (against project and other sprints), capacityHours checks, assign/remove task. |
| 7. Task Management | Kanban columns CRUD, checklist updates, task weight validation, parent/sub-task relationships, auto status-assignee sync, Daily/Weekly view APIs. |
| 8. TestCase Management | Environment configurations, CRUD test cases (steps, preconditions, expected results), linking test cases to specific use cases. |
| 9. Test Execution | Creating test runs, logging test case execution results (Pass, Fail, Block), saving execution history, automated error logs analysis. |
| 10. Bug & Defect | Logging bugs from failed test runs, developer assignments, Leader bug approval flow, integrating bug logs with task columns. |
| 11. Evidence Vault | Caching GitHub PRs, commits, and issue webhooks, validating manual evidence links (pending, accepted, rejected), Leader confirm/reject. |
| 12. RTM Matrix | Generating RTM matrix grid, calculating requirements implementation & testing completion rates, saving and migrating RTM snapshots. |
| 13. Task Review | Request review logic (requires accepted evidence), AI-generated code analysis, Leader approve/reject decisions, target status routing. |
| 14. Task SLA Tracker | Scheduling SLA evaluation, checking rule violations (overdue tasks), creating SLA pause logs during IN_REVIEW, resuming SLA. |
| 15. Notification & Reports | WebSocket real-time notification alerts, Weekly report generation using AI templates, Daily email digest summaries. |

## 4.2 Out of Scope

The following testing activities are excluded from the current test cycle:

Mobile Application Testing: The native mobile wrappers or Android/iOS applications are not in scope.

Load Testing beyond 1,000 concurrent users: Load testing is restricted to normal capstone group limits.

Real GitHub repository modifications: Writing or altering files directly in user repositories (testing is read-only).

Third-party payment gateways: No actual monetization systems are implemented or tested.

# 5. TEST ITEMS

The software items that will undergo testing represent the compiled deliverables from the DevTrack AI code base. These include:

| Test Item (Component) | Description & Physical Location |
| --- | --- |
| Backend Web API | Java Spring Boot controllers under the org.example.backend.controller package (28 controller files). |
| Database Schema | PostgreSQL database tables and Flyway migrations under backend/src/main/resources/db/migration (25 SQL files). |
| GitHub Integration Webhook | Webhook API endpoints under /api/v1/github/webhook responding to external GitHub JSON payloads. |
| AI Generation Services | OpenAI/Gemini connection and caching services under org.example.backend.service.impl.CodeInsightAiReviewServiceImpl. |
| Real-time WebSocket Handler | WebSocket messaging channel under org.example.backend.config.NotificationWebSocketHandler. |

# 6. TEST TYPES

| Test Type (ISTQB) | Implementation in DevTrack AI |
| --- | --- |
| Functional Testing | Verify that each module (Sprint, Task, Auth, etc.) produces the correct response for valid/invalid requests. |
| Integration Testing | Validate data integrity between Spring Boot controllers, repositories, database triggers, and GitHub webhook APIs. |
| System Testing | Perform end-to-end user flows, such as inviting members -> creating requirements -> completing tasks -> approving reviews -> checking RTM. |
| Regression Testing | Re-run previous test cases after Flyway schema migrations or controller updates to verify no existing logic is broken. |
| Security Testing | Verify role-based access rules (RBAC) ensuring members cannot approve their own tasks and mentors cannot be assigned development tasks. |
| Usability Testing | Assess the layout, responsiveness, and usability of the Daily and Weekly task workload screens. |

# 7. TEST APPROACH / TEST STRATEGY

The testing strategy adopts a risk-based and agile-driven manual testing approach. It maps specific testing levels to distinct validation goals:

| Testing Level | Validation Focus & QA Ownership |
| --- | --- |
| Unit Testing | Developers run Junit tests for service layer validation, date co-heaping logic, and password hashing logic. |
| Integration Testing | QA Team uses Postman to verify API endpoints, headers, JSON payloads, and HTTP status codes. |
| System Testing | QA Team executes manual scripts covering the complete lifecycle from sprint setup to review approval. |
| Acceptance Testing | Academic supervisors/mentors run user scenario validation to confirm system readiness for capstone project management. |

Test Case Design Techniques: Test cases will be designed using Equivalence Partitioning (EP) for inputs, Boundary Value Analysis (BVA) for dates and capacity constraints, Decision Table Testing for review approvals (evidence presence, user role, status), and Use Case Testing for complete workflows.

# 8. ENTRY CRITERIA

Requirements and use case documentation are reviewed and approved by all stakeholders.

The local/staging testing environment (Spring Boot, PostgreSQL, Docker) is deployed and stable.

Test cases have been designed, reviewed, and approved.

Verifiable test accounts (Admin, Leader, Member, Mentor) and test data are available.

# 9. EXIT CRITERIA

100% of critical and high-priority test cases are executed.

95% of all designed test cases are completed with PASS status.

Zero Critical or High severity defects remain open in the defect log.

Regression testing for all fixed defects is executed and passed.

The RTM snapshot shows 100% requirements-to-test-case coverage.

# 10. TEST ENVIRONMENT

| Component | Configuration Details |
| --- | --- |
| Web Browser | Google Chrome (v124+), Microsoft Edge (v123+), Mozilla Firefox (v124+) |
| Database Server | PostgreSQL (v16.0) local server or Docker containerized MySQL instance |
| Backend Host | Java JDK 17 Runtime Environment, Spring Boot localhost container on port 8080 |
| Client OS | Windows 11, MacOS Sonoma, Linux Ubuntu 22.04 LTS |
| Integrations | GitHub webhook gateway local exposure via ngrok tunnel |

# 11. TEST TOOLS

| Tool Name | Purpose in SQA Lifecycle |
| --- | --- |
| Microsoft Excel | Writing, managing, and tracking execution states of manual test cases. |
| Postman Client | Executing integration tests, validating request headers, JWT authentication, and JSON structures. |
| Git Bash / GitHub CLI | Simulating commits, pull requests, and tagging webhook payloads for the Evidence Vault. |
| Docker Desktop | Containerizing database environments and testing local cache isolation. |
| Chrome DevTools | Debugging WebSocket connection handshakes and reviewing JSON notifications payload. |

# 12. TEST DATA MANAGEMENT

To maintain testing reproducibility, mock data will be pre-populated using Flyway migration scripts and specialized SQL seeding scripts. Separate mock datasets will be prepared:

Test User Accounts: Standardized test credentials for Project Leader, Members, Mentor, and Admin roles.

Test Sprints: Mock sprint entities spanning co-heaped date ranges and varying capacity limits.

Test Tasks: Mock development and bug-fix task items linked to specific use cases and requirements.

GitHub Commit Payloads: Preserved JSON payloads representing valid commits and pull request merges.

# 13. ROLES AND RESPONSIBILITIES

The testing roles and operational responsibilities for all DevTrack AI modules are defined below. Nguyễn Minh Hiếu (HieuNM) is the QA Lead and owner of the Sprint, Task, and Task Review modules, while the other modules are mapped to placeholder group members for future test case addition:

| Module Area | Assigned Tester | QA Responsibilities |
| --- | --- | --- |
| 1. Auth & Profiles | DatNT | Validate OTP flows, login validations, profile updates, secure password change constraints. |
| 2. Project & Members | DatNT | Verify project creation, email invitations, accepting invitations, Leader changes. |
| 3. Classroom Integration | DatNT | Validate classroom CRUD, invite link generation, student classroom joining. |
| 4. Requirement Management | TuTC | Test requirement creations, tagging, and requirement status synchronization. |
| 5. Use Case Management | TuTC | Verify use case flow definitions, precondition checks, requirement mapping validations. |
| 6. Sprint Management | HieuNM | Validate sprint constraints, capacityHours limits, task assignments, plan-date limits, active sprint rules. |
| 7. Task Management | HieuNM | Verify Kanban columns updates, sub-task linking, checklist updating, TODO to IN_PROGRESS status automation. |
| 8. TestCase Management | HungPD | Test environment configs, test case description inputs, use case links validation. |
| 9. Test Execution | HungPD | Verify test run creations, execution status logging, error message analyzer tool. |
| 10. Bug & Defect | HungPD | Test logging bugs, developer assignments, Leader approval gates, task column updates. |
| 11. Evidence Vault | HungPD | Validate GitHub Webhook JSON parsing, manual evidence proposals, leader confirm/reject link logic. |
| 12. RTM Matrix | HieuNM | Verify RTM grid view calculations, requirements completion rates, snapshot saves/migrations. |
| 13. Task Review | HieuNM | Verify request review checks (accepted evidence), AI reviews, leader approve/reject target routing. |
| 14. Task SLA Tracker | TinNLT | Verify SLA rule scheduler, SLA pauses during review, resuming SLA, pause logs creation. |
| 15. Notification & Reports | TinNLT | Validate real-time WebSocket notifications, AI-driven weekly report generation, daily digest emails. |

# 14. TEST SCHEDULE

| Phase / Week | Main Activities | Assigned Owner |
| --- | --- | --- |
| Tuần 1 | Review requirements, design test cases structure, configure local environments | All QA Team |
| Tuần 2 | Execute Unit testing on service layers (Sprint, Task, Auth validations) | DatNT, TuTC, TinNLT |
| Tuần 3 | Unit testing (continued), execute code coverage check, repair broken logic | HieuNM, HungPD, DatNT, TuTC, TinNLT |
| Tuần 4 | Integration testing: Controller endpoints, JWT authentication checks, local db updates | HieuNM, HungPD, DatNT, TuTC, TinNLT |
| Tuần 5 | Integration testing: GitHub webhook callbacks, file diff fetching caches, AI reviews | HieuNM, DatNT |
| Tuần 6 | Integration testing: Exception checking, cross-project data protection, bounds check | HieuNM, HungPD, TinNLT |
| Tuần 7 | System testing: End-to-end evidence vault approval flow, RTM snapshot migrations | HieuNM, HungPD, DatNT, TuTC |
| Tuần 8 | System testing: User permissions validation, WebSocket connection drops, SLA pause triggers | HungPD, TuTC, TinNLT |
| Tuần 9 | End-to-End Testing: Complete capstone group user scenario walks | HieuNM, HungPD, DatNT, TuTC, TinNLT |
| Tuần 10 | Regression testing, compiling SQA Test Summary Reports, and preparing supervisor demo | All QA Team |

# 15. DEFECT MANAGEMENT PROCESS

Defects discovered during testing will be recorded in a dedicated issue log. The defect tracking workflow follows this lifecycle:

Defect Workflow: New → Assigned → In Progress → Fixed → Retest → Closed

Severity levels are categorized to prioritize fixes:

| Severity Level | Description & Project Impact |
| --- | --- |
| Critical | System crash, database rollback failure, or security breach allowing data viewing without project membership. |
| High | Core business function fails, such as being unable to request a task review, or SLA pause log not logging pauses. |
| Medium | Minor business function failure, such as daily digest emails format errors, or WebSocket reconnection delay. |
| Low | Cosmetic issues, typo errors in API error messages, or column layout alignment issues on the Kanban board. |

# 16. RISKS AND MITIGATION

| Risk Identified | Impact Description | Mitigation Plan & Action |
| --- | --- | --- |
| Unstable testing environment | Blocks integration tests execution. | Deploy local Docker containers for PostgreSQL and isolate development builds from QA environments. |
| Third-party API rate limits | Fails GitHub webhook and OpenAI reviews. | Implement local mock servers for GitHub API and cache AI generated code recommendations. |
| Delayed build delivery | Compresses test execution schedule. | Establish weekly checkpoints and perform daily smoke testing on new controller commits. |

# 17. TEST DELIVERABLES

The QA team will deliver the following artifacts at various stages of the test cycle:

QA Test Plan: This document defining the scope, strategy, schedule, and environment.

QA Test Cases: Excel spreadsheets containing functional and integration scenarios (like TestCases_DevTrackAI.xlsx).

Defect Report Logs: Active bug registers tracking severity, state, owner, and resolution details.

Test Summary Report: Final report summarizing execution statistics, pass/fail counts, and stability recommendations.

RTM Report: Verifiable requirement traceability matrix generated by the RtmController APIs.

# 18. COMMUNICATION PLAN

Daily QA Update: Slack/Teams update reporting critical defects found, fixed, and pending regression verification.

Weekly Status Report: A structured overview compiled by the QA Lead showing testing progress against the schedule.

Retrospective Meeting: At the end of each sprint to review defect trends and improve test scripts.

# 19. APPROVALS

| Name | Role | Signature | Approval Date |
| --- | --- | --- | --- |
| Nguyễn Minh Hiếu | QA Lead |  |  |
| HungPD | Project Manager |  |  |
| Supervisor Name | Academic Advisor |  |  |
| Instructor Name | Course Coordinator |  |  |

# APPENDIX A - TEST CASE LIST (HieuNM Modules)

The following table lists the 45 key test cases designed and executed for the Sprint Management, Task Management, and Task Review modules (assigned to HieuNM). The test cases for other modules (assigned to other members) are currently left blank/placeholders:

| TC ID | Module / Feature | Test Title | Precondition | Expected Result | Priority |
| --- | --- | --- | --- | --- | --- |
| SPT-001 | Sprint / Create | Tạo với dữ liệu hợp lệ (Leader) | Leader đã đăng nhập, dự án tồn tại. | HTTP 201 Created. SprintResponse status='PLANNED'. | Cao |
| SPT-002 | Sprint / Create | startDate lớn hơn endDate | Leader đã đăng nhập. | HTTP 400 Bad Request. Lỗi validate range ngày. | Cao |
| SPT-003 | Sprint / Create | Tên sprint bị trống | Leader đã đăng nhập. | HTTP 400 Bad Request. Lỗi: 'Sprint name is required'. | Trung bình |
| SPT-004 | Sprint / Create | Tạo bởi Member thường (chặn quyền) | User đăng nhập là Member. | HTTP 403 Forbidden. PreAuthorize chặn quyền. | Cao |
| SPT-005 | Sprint / Update | Cập nhật thông tin bởi Leader | Sprint tồn tại ở trạng thái PLANNED. | HTTP 200 OK. Sprint được cập nhật thông tin thành công. | Cao |
| SPT-006 | Sprint / Update | Thời gian ngoài giới hạn của Project | Project bắt đầu 2026-05-01 đến 08-31. | HTTP 400 Bad Request. Lỗi validate bounds thời gian dự án. | Cao |
| SPT-007 | Sprint / Update | Trùng lặp thời gian với Sprint khác | Dự án đã có Sprint 2026-06-01 đến 06-14. | HTTP 400 Bad Request. Lỗi: 'Sprint date range overlaps'. | Cao |
| SPT-008 | Sprint / Update | Kích hoạt Sprint ACTIVE thứ hai | Dự án đã có 1 Sprint ACTIVE. | HTTP 400 Bad Request. Lỗi: 'Only one active sprint allowed'. | Cao |
| SPT-009 | Sprint / View | Xem danh sách sprint của project | Project có nhiều sprint. | HTTP 200 OK. Trả về danh sách SprintResponse (startDate tăng dần). | Trung bình |
| SPT-010 | Sprint / Task | Gán Task vào Sprint thành công | Sprint và Task cùng thuộc project. | HTTP 200 OK. Task cập nhật sprintId thành công. | Cao |
| SPT-011 | Sprint / Task | Gán Task không thuộc dự án | Task thuộc project A, Sprint thuộc project B. | HTTP 400 Bad Request. Lỗi: 'Task does not belong to project'. | Cao |
| SPT-012 | Sprint / Task | Gỡ Task ra khỏi Sprint hợp lệ | Task đang nằm trong Sprint. | HTTP 200 OK. Task gỡ sprintId = null và planDate = null. | Cao |
| SPT-013 | Sprint / PlanDate | Cập nhật ngày triển khai hợp lệ | Task đã được gán vào Sprint. | HTTP 200 OK. Trường sprintPlanDate được cập nhật thành công. | Trung bình |
| SPT-014 | Sprint / Delete | Xóa Sprint không có nhiệm vụ | Sprint tồn tại và không có nhiệm vụ. | HTTP 200 OK. Sprint bị xóa thành công khỏi CSDL. | Cao |
| SPT-015 | Sprint / Delete | Xóa Sprint đang chứa nhiệm vụ | Sprint đang có 2 nhiệm vụ. | HTTP 400 Bad Request. Lỗi: 'Cannot delete sprint while tasks assigned'. | Cao |
| TSK-001 | Task / Create | Tạo Task hợp lệ (Leader) | Leader đã đăng nhập, dự án tồn tại. | HTTP 201 Created. TaskResponse status='TODO', column mặc định. | Cao |
| TSK-002 | Task / Create | Tên task bị trống | Leader đã đăng nhập. | HTTP 400 Bad Request. Lỗi: 'Task title is required'. | Cao |
| TSK-003 | Task / Create | Tạo bởi Member thường (chặn quyền) | User là Member của dự án. | HTTP 403 Forbidden. PreAuthorize chặn quyền. | Cao |
| TSK-004 | Task / Assign | Gán người thực hiện hợp lệ | Leader đăng nhập, assignee thuộc project. | HTTP 200 OK. Task updates assignee. status -> IN_PROGRESS. | Cao |
| TSK-005 | Task / Assign | Gán người thực hiện không thuộc dự án | User không thuộc dự án. | HTTP 403 Forbidden. Lỗi: 'Thành viên không thuộc dự án'. | Cao |
| TSK-006 | Task / Assign | Gán nhiệm vụ cho Mentor | Dự án có Mentor M. | HTTP 400 Bad Request. Lỗi: 'Không thể gán task cho Mentor.'. | Cao |
| TSK-007 | Task / Assign | Tự động chuyển status khi gán assignee | Task có status = TODO. | HTTP 200 OK. status tự động chuyển sang IN_PROGRESS và đồng bộ Kanban. | Cao |
| TSK-008 | Task / Assign | Gỡ assignee đưa task về TODO | Task có status = IN_PROGRESS. | HTTP 200 OK. Assignee bị gỡ, status rollback về 'TODO'. | Cao |
| TSK-009 | Task / Requirements | Liên kết Requirement dự án khác | Req thuộc dự án B, Task thuộc dự án A. | HTTP 400 Bad Request. Lỗi: 'Requirement does not exist'. | Cao |
| TSK-010 | Task / Date | Task startDate ngoài phạm vi Project | Dự án bắt đầu từ 2026-05-01. | HTTP 400 Bad Request. Lỗi validate bounds thời gian dự án. | Cao |
| TSK-011 | Task / Status | Tự ý chuyển DONE bởi Member | User là Member. Task đang IN_PROGRESS. | HTTP 403 Forbidden. Chặn quyền tự chuyển DONE. | Cao |
| TSK-012 | Task / Kanban | Sửa cột task liên kết GitHub issue bởi Member | Task DEVELOPMENT parent có GitHub Issue. | HTTP 400 Bad Request. Lỗi: 'Chỉ có Leader được phép thay đổi cột...'. | Cao |
| TSK-013 | Task / Subtask | Tạo sub-task gắn với parent task | Parent task tồn tại trong dự án. | HTTP 201 Created. Sub-task được tạo thành công. | Trung bình |
| TSK-014 | Task / Daily | Lấy Daily View dữ liệu hợp lệ | Dự án đang hoạt động. | HTTP 200 OK. Trả về DailyViewResponse chứa overdue/due/done và stats. | Trung bình |
| TSK-015 | Task / Weekly | Lấy Weekly View dữ liệu hợp lệ | Dự án có kế hoạch tuần. | HTTP 200 OK. Trả về WeeklyViewResponse đầy đủ workload và stats. | Trung bình |
| REV-001 | Review / Config | Xem và Cập nhật cấu hình GitHub | Leader đăng nhập. | HTTP 200 OK. Cấu hình repository URL và rules lưu lại thành công. | Cao |
| REV-002 | Review / Request | Yêu cầu review task chưa có evidence | Task status = IN_PROGRESS. Không có evidence. | HTTP 400 Bad Request. Lỗi: 'Task must have accepted evidence'. | Cao |
| REV-003 | Review / Request | Yêu cầu review hợp lệ khi có bằng chứng | Task IN_PROGRESS. Bằng chứng ACCEPTED. | HTTP 200 OK. Task chuyển sang status = 'IN_REVIEW'. | Cao |
| REV-004 | Review / Approve | Approve task review bởi Member thường | Task đang IN_REVIEW. User là Member. | HTTP 403 Forbidden. PreAuthorize chặn quyền. | Cao |
| REV-005 | Review / Reject | Reject review thiếu lý do từ chối | Task ở IN_REVIEW. Leader reject lý do rỗng. | HTTP 400 Bad Request. Lỗi: 'Reject reason is required'. | Cao |
| REV-006 | Review / Queue | Lấy hàng đợi review của dự án | Dự án có các tasks đang IN_REVIEW. | HTTP 200 OK. Trả về các tasks trong hàng đợi review. | Cao |
| REV-007 | Review / Evidence | Lấy danh sách bằng chứng liên kết | Task được liên kết với bằng chứng. | HTTP 200 OK. Trả về TaskEvidenceResponse chứa commits/PR. | Cao |
| REV-008 | Review / Sync | Đồng bộ lấy changed files từ GitHub | Cấu hình repo chính xác. | HTTP 200 OK. Thay đổi mã nguồn được tải về và cached thành công. | Cao |
| REV-009 | Review / AI | Tạo khuyến nghị đánh giá bằng AI | Task ở trạng thái IN_REVIEW. | HTTP 200 OK. Trả về đề xuất nhận xét mã nguồn từ AI. | Trung bình |
| REV-010 | Review / ManualLink | Đề xuất liên kết bằng chứng thủ công | Thành viên đề xuất link chứng minh. | HTTP 200 OK. Đề xuất được ghi nhận ở trạng thái PENDING. | Cao |
| REV-011 | Review / ManualLink | Leader xác nhận liên kết bằng chứng | Có đề xuất bằng chứng đang PENDING. | HTTP 200 OK. Trạng thái bằng chứng chuyển sang ACCEPTED. | Cao |
| REV-012 | Review / Approve | Leader Approve task review hợp lệ | Task IN_REVIEW, bằng chứng ACCEPTED. | HTTP 200 OK. Task status = 'DONE', đóng GitHub issue. | Cao |
| REV-013 | Review / Reject | Leader Reject review trả về NEEDS_CHANGES | Task ở trạng thái IN_REVIEW. | HTTP 200 OK. Task chuyển về status = 'NEEDS_CHANGES'. | Cao |
| REV-014 | Review / SLA | Tạm dừng SLA khi task gửi review | Task SLA ACTIVE. | SLA pause log ghi nhận dòng log mới (status=PAUSED). | Cao |
| REV-015 | Review / SLA | Khôi phục SLA khi Leader Reject review | Task IN_REVIEW (SLA PAUSED). | Hệ thống ghi nhận kết thúc tạm dừng (SLA RESUMED) tiếp tục đếm. | Cao |

# APPENDIX B - DEFECT REPORT TEMPLATE

| Field Name | Description & Standard Formats |
| --- | --- |
| Defect ID | Unique defect identifier (e.g., DF-SPT-001) |
| Module / Feature | Name of the failing module (e.g., Sprint / Overlapping Validation) |
| Summary | Short summary explaining the failure (e.g., Sprint creates successfully despite date range overlapping) |
| Severity | Critical / High / Medium / Low |
| Priority | Cao / Trung bình / Thấp |
| Preconditions | System state needed (e.g., A active sprint exists from 2026-06-01 to 2026-06-14) |
| Steps to Reproduce | 1. Send POST with startDate='2026-06-10', endDate='2026-06-20' 2. Observe response code |
| Dữ liệu kiểm thử | startDate='2026-06-10', endDate='2026-06-20' |
| Expected Result | HTTP 400 Bad Request with error: 'Sprint date range overlaps with another sprint...' |
| Actual Result | HTTP 201 Created and sprint is saved in database |
| Defect Status | New / Assigned / In Progress / Fixed / Retest / Closed |

# APPENDIX C - DECISION TABLE TESTING SAMPLE

The following Decision Table represents the logical constraints for approving a task review in DevTrack AI:

| Conditions & Actions | Rule 1 | Rule 2 | Rule 3 | Rule 4 |
| --- | --- | --- | --- | --- |
| Task status is IN_REVIEW | Yes | Yes | Yes | No |
| User role is LEADER/MENTOR | Yes | Yes | No | Yes |
| Accepted evidence link exists | Yes | No | Yes | Yes |
| Action: Approve review to DONE | PASS (HTTP 200) | FAIL (HTTP 400) | FAIL (HTTP 403) | FAIL (HTTP 400) |
| Action: Sync GitHub Issue closed | Yes | No | No | No |
| Action: Save review snapshot | Yes | No | No | No |

# APPENDIX D - USE CASE TESTING SAMPLE

Use Case: Request Task Review (UC-REV-01)

| Step | Actor (Member) Action | System Expected Response |
| --- | --- | --- |
| Step 1 | Student opens Task Details panel and proposes commit evidence. | Displays proposed evidence pending approval. |
| Step 2 | Student clicks 'Request Review' button. | Verifies presence of at least one accepted evidence link. |
| Step 3 | System confirms evidence link exists. | Saves current task details snapshot and updates status to IN_REVIEW. |
| Step 4 | System synchronizes Kanban columns. | Moves task card automatically to the IN_REVIEW Kanban column. |
| Step 5 | System broadcasts notification. | Sends WebSocket notification to Project Leader and pauses SLA countdown. |